# 24-Hour timeline (exactly what to do hour-by-hour)

Use this as your realtime script during the event.

Hour 0–2 — Planning

- Finalize roles & problem statement text.

- Draw architecture on paper/board (Driver → Firebase → Passenger + Display + Admin).

- Backend dev: create Firebase project, enable Realtime DB.

- Everyone: install required tools on laptops.

Hour 2–10 — Core Development (first wave)

- Backend: create DB structure + sample route & stops.

- Frontend: build Driver page (geolocation push) and a basic Passenger page with Google Maps initialised.

- Designer: produce UI mockups and a sample screenshot for slide.

- Research lead: prepare PPT text & architecture slide.

Hour 10–16 — Integration & Features

- Connect passenger page to Firebase, show vehicle marker in real time.

- Implement ETA function and show ETA for a chosen stop.

- Implement "status" (running/breakdown) field and display alerts.

- Implement offline fallback for driver (localStorage queue).

Hour 16–20 — Polish & Demo

- Test on two phones/browsers (driver & passenger).

- Make sample data if no real driver: run a simulator that moves vehicle along coordinates.

- Designer finalizes screenshot; presenter rehearses.

Hour 20–24 — Finalize PPT & Dry Run

- Insert screenshots/demo links, finalize 5-minute script, rehearse Q&A (2–3 likely questions).

- Prepare zipped folder with README, demo instructions, and sample credentials for judges.